✅ WPR 1: Project Setup & Requirement Finalization

Targets Set for the Week:

- Finalize the project requirements and architecture.

- Decide the roles of each member.

- Set up the development environment (HTML, CSS, JS, Python backend, MySQL DB).

Progress / Achievements for the Week:

- Requirements finalized with 10 key features.

- Created GitHub repository and basic folder structure.

- Environment configured (VS Code, local servers, DB setup).

Future Work Plans:

- Start designing the UI wireframes for main pages.

✅ WPR 2: UI Wireframing & Basic Layout

Targets Set for the Week:

- Design wireframes for all main modules (bed availability map, AI coach, emergency QR, etc.).

- Create basic HTML layout for homepage and navigation bar.

Progress / Achievements for the Week:

- Wireframes for 10 features completed in Figma.

- Created homepage skeleton with HTML & CSS.

Future Work Plans:

- Implement CSS styling & responsive design for homepage.

✅ WPR 3: Responsive Design & Navigation

Targets Set for the Week:

- Develop responsive layout using CSS Flexbox/Grid.

- Add navigation bar and footer across all pages.

Progress / Achievements for the Week:

- Responsive homepage created for mobile & desktop.

- Navigation menu implemented with smooth scrolling.

Future Work Plans:

- Begin JavaScript functionality for interactive components (e.g., dropdowns, modals).

✅ WPR 4: Hospital Bed Availability Map (Frontend)

Targets Set for the Week:

- Design the map interface using HTML/CSS.

- Implement JS to load dummy hospital data on map.

Progress / Achievements for the Week:

- Integrated Leaflet.js/Google Maps API for live map view.

- Dummy hospital data plotted on the map using JavaScript.

Future Work Plans:

- Connect map to backend API (Python) for real-time updates.

✅ WPR 5: Secure Data Sharing & Consent UI

Targets Set for the Week:

- Build UI for data sharing and consent settings using CSS cards and JS toggles.

- Add modal popups for patient permissions.

Progress / Achievements for the Week:

- Created consent settings page with toggle buttons and sliders.

- Pop-up modal for permission request implemented.

Future Work Plans:

- Implement JavaScript form validation for consent changes.

✅ WPR 6: Emergency Mode + QR Health Passport

Targets Set for the Week:

- Design Emergency Mode button with CSS animations.

- Generate QR code with patient info using JavaScript QR library.

Progress / Achievements for the Week:

- Emergency button UI completed with glowing effect.

- QR code generation working with dummy patient data.

Future Work Plans:

- Link QR code to backend for real-time health info sharing.

✅ WPR 7: AI Health Coach & Language Support (Frontend UI)

Targets Set for the Week:

- Design chat-like interface for AI health coach.

- Add multi-language dropdown and voice command button.

Progress / Achievements for the Week:

- Health coach UI created using CSS chat bubbles.

- Implemented language dropdown with JavaScript.

Future Work Plans:

- Integrate text-to-speech and speech recognition API.

✅ WPR 8: Health Data Transparency Dashboard

Targets Set for the Week:

- Create dashboard UI showing logs of who accessed health data.

- Add sortable tables using JavaScript.

Progress / Achievements for the Week:

- Transparency dashboard implemented with CSS tables and JS sorting.

- Added color-coded access indicators (green: doctor, red: emergency).

Future Work Plans:

- Connect dashboard with backend to fetch logs from MySQL.

✅ WPR 9: AI Shopping Platform & Insurance Integration

Targets Set for the Week:

- Design shopping page for medicines & elderly support products.

- Add insurance company page with policy comparison UI.

Progress / Achievements for the Week:

- Shopping UI built with CSS grids.

- Insurance page designed with JS dynamic filters.

Future Work Plans:

- Link shopping cart to backend & enable insurance selection logic.

✅ WPR 10: Testing & Final Integration

Targets Set for the Week:

- Test all frontend features with backend APIs.

- Fix CSS issues for cross-browser compatibility.

- Optimize JavaScript for performance.

Progress / Achievements for the Week:

- Completed unit testing of JS components.

- Fixed layout issues on mobile devices.

Future Work Plans:

- Prepare final presentation, documentation, and deployment.