AMITY SCHOOL OF ENGINEERING & TECHNOLOGY

DEPARTMENT OF INFORMATION TECHNOLOGY

WEEKLY PROGRESS REPORT (WPR)

For the week commencing on08/09/2025 -14/09/2025

Program: B. Tech (Information Technology)

Batch: 2022-2026

Student Name: Sarthak Jha

Enrolment Number:  A2305322060

Faculty Guide: Dr Saru Dhir

Project Title: Integrating diverse medical datasets ensuring data privacy and compliance

Targets set for the week:

- - Implement comparison and filter options for Insurance Partner module.
- Begin development of email/notification feature for patient updates.
- Perform initial round of usability testing on Live Bed Map, Doctor Switch, and Insurance modules.
- Collect user feedback for UI improvements.

- Design and integrate Insurance Partners module into the system.

- Ensure Insurance Partner details are displayed in a structured and user-friendly format.

- Maintain compliance with privacy and data handling standards while adding insurance integration.

Progress/Achievements for the week:

- - Added filter and comparison functionality to Insurance Partner module, enabling patients to compare plans more effectively.
- Developed basic notification system to alert patients about insurance updates.
- Conducted preliminary usability testing with sample users and identified areas for UI refinement.
- Improved the interface flow between Live Bed Map and Doctor Switch for smoother navigation.

- Developed and integrated Insurance Partners list feature, allowing patients to view and select insurance providers directly from the platform.

- Created a simple UI to display insurance details such as partner name, coverage type, and plan details.

- Ensured secure handling of insurance-related data to maintain compliance.

Future Work Plans:

- - Enhance notification system with scheduling and reminder features.
- Refine UI based on feedback collected during usability testing.
- Strengthen backend security for insurance data handling.
- Prepare for system-wide integration testing across all modules.

- Integrate email/notification support to inform patients about available insurance plans.

- Enhance user interface for a more seamless patient experience across all modules.

- Conduct comprehensive testing of all newly integrated features (Insurance + Live Bed Map + Doctor Switch).