AMITY SCHOOL OF ENGINEERING & TECHNOLOGY

DEPARTMENT OF INFORMATION TECHNOLOGY

WEEKLY PROGRESS REPORT (WPR)

For the week commencing on01/09/2025 -07/09/2025

Program: B. Tech (Information Technology)

Batch: 2022-2026

Student Name: Sarthak Jha

Enrolment Number:  A2305322060

Faculty Guide: Dr Saru Dhir

Project Title: Integrating diverse medical datasets ensuring data privacy and compliance

Targets set for the week:

- Complete testing of Live Bed Map and Doctor Switch features.

- Design and integrate Insurance Partners module into the system.

- Ensure Insurance Partner details are displayed in a structured and user-friendly format.

- Maintain compliance with privacy and data handling standards while adding insurance integration.

Progress/Achievements for the week:

- Successfully tested Live Bed Map and Doctor Switch modules — confirmed stable functionality.

- Developed and integrated Insurance Partners list feature, allowing patients to view and select insurance providers directly from the platform.

- Created a simple UI to display insurance details such as partner name, coverage type, and plan details.

- Ensured secure handling of insurance-related data to maintain compliance.

Future Work Plans:

- Extend the Insurance Partner module by adding comparison and filter options for patients.

- Integrate email/notification support to inform patients about available insurance plans.

- Enhance user interface for a more seamless patient experience across all modules.

- Conduct comprehensive testing of all newly integrated features (Insurance + Live Bed Map + Doctor Switch).